SOLIDITY LABS

Website Blueprint — Phase 2

Complete Website Architecture

Developer Handoff Document · Confidential · March 2026

Domain: SolidityLabs.ai

Stack: Next.js 14 · Tailwind CSS · Sanity CMS · Vercel

Forms: HubSpot  ·  Analytics: GA4 + Microsoft Clarity

# Document Information

This document is the complete website architecture for Solidity Labs. It is the developer's primary build specification for the website at SolidityLabs.ai. Every page, every URL, every build priority, every technical instruction is defined here.

How to use this document:

- Read Section 1 (Architecture Principles) before writing a single line of code.

- Section 2 defines the tech stack — no deviations without founder approval.

- Sections 3 onwards define every page, URL, and build priority.

- Build Phase A first (go-live target: Week 1–2). Then Phase B, C, D sequentially.

- Every URL must match exactly as written — SEO depends on URL consistency from Day 1.

| 129+ Core Pages | 800+ Blog Articles | 11 Service Hubs | 4 Build Phases |
| --- | --- | --- | --- |

# Section 1 — Architecture Principles

## 1.1  Positioning Philosophy

Solidity Labs is NOT a generalist web development agency. The website must reflect a focused specialist identity: AI Development + Blockchain & Web3 + Automation + SaaS. The brand name 'Solidity Labs' signals smart contract expertise before a visitor reads a word. Every page, every URL, every headline must honour that signal.

IMPORTANT: The website has TWO jobs depending on how a visitor arrives: (1) Rank on Google for AI and Blockchain keywords — these are the SEO targets. (2) Validate credibility for outreach prospects who Google 'Solidity Labs' after a LinkedIn/WhatsApp DM. Web dev and mobile app pages exist for job (2) only — they are credibility validators, not ranking targets.

## 1.2  Site Hierarchy — 5 Levels

Maximum depth: 4 clicks from the homepage to any page. This is non-negotiable for SEO crawl efficiency.

| Level | Name | Pages | Description |
| --- | --- | --- | --- |
| Level 0 | Homepage | 1 | Single entry point. Links to all 9 hub pages. Maximum domain authority. |
| Level 1 | Category Hubs | 9 | 1 click from homepage. Topical authority anchors. All hub pages link to and from all children. |
| Level 2 | Core Service Pages | 68 | 2 clicks. Primary commercial keywords. Main conversion pages. |
| Level 3 | Micro-service + Detail | 43 | 3 clicks. Long-tail SEO. High buyer intent. Specialist pages. |
| Level 4 | Blog + Case Studies | 800+ | 3–4 clicks. Informational SEO. Topical depth. Internal link sources. |

## 1.3  URL Convention Rules

Every URL on SolidityLabs.ai must follow these rules. No exceptions. URL structure is a permanent SEO decision — changing URLs later destroys rankings.

- All lowercase: soliditylabs.ai/services/ai-development/ — never /Services/AI-Development/

- Hyphens only: ai-agent-development — never ai_agent_development or aiAgentDevelopment

- Trailing slash: Set trailingSlash: true in next.config.js on Day 1. All URLs end with /

- Max 5 words: After the domain. No stop words (a, the, of, for) unless essential.

- No parameters: Never /services?id=123. Always clean keyword-rich paths.

- No dates in blog: /blog/blockchain/how-to-create-erc20-token/ — not /blog/2026/03/17/how-to/

NOTE: Configure trailingSlash: true in next.config.js before building any pages. Changing this later causes 301 redirect chains that damage SEO.

## 1.4  Build Priority System

All pages are tagged with a build phase. Build in strict sequence. Do not jump to Phase C before Phase A is live.

| Phase | Target Pages | Timeline | Goal |
| --- | --- | --- | --- |
| Phase A | 52 pages | Week 1–2 | Go live. Immediate lead generation. Core service + contact + legal pages. |
| Phase B | +77 pages | Month 1–3 | Full SEO foundation. All core service pages. Top industry pages. Portfolio. |
| Phase C | +50 pages | Month 3–6 | Long-tail SEO. Micro-service pages. GEO pages. Resources. |
| Phase D | 800+ blog | Month 6–24 | Blog scaling. Additional case studies. Founder journal. Authority content. |

# Section 2 — Technology Stack

This is the locked technology stack for SolidityLabs.ai. No component may be changed without founder approval. Each choice is deliberate and affects SEO, performance, and maintenance.

| Layer | Technology | Reason |
| --- | --- | --- |
| Framework | Next.js 14+ (App Router) | CRITICAL: Plain React is CSR-only — Google sees a blank page. Next.js adds SSR/SSG required for SEO. Same React syntax, developer writes identical code. Native on Vercel. |
| Styling | Tailwind CSS | Utility-first. Fast development. Consistent design tokens. No CSS bloat. |
| CMS | Sanity CMS | Structured content. Real-time preview. Developer-friendly schemas. Founder can add pages without developer after templates are built. |
| Hosting | Vercel | Native Next.js platform. Edge network. Automatic CI/CD from GitHub. Zero config deployment. |
| Forms | HubSpot (free CRM) | Lead capture + CRM pipeline in one tool. Free tier sufficient for Year 1. All enquiries auto-logged. |
| Analytics | GA4 + Microsoft Clarity | GA4 for traffic/conversion data. Clarity for session recordings and heatmaps. Both free. |
| SEO | next-sitemap + next-seo + JSON-LD | Industry standard Next.js SEO stack. Automatic sitemaps. Per-page meta tags. Structured data. |
| Chat Widget | Crisp or Tidio | Free tier. WhatsApp + website chat unified. Sticky widget on all pages. |

## 2.1  Day 1 Technical Setup Checklist

The following must be configured before building any content pages:

- next.config.js: Set trailingSlash: true

- next.config.js: Set images.domains for Sanity CDN

- Install next-sitemap and configure 4 separate sitemaps: services, blog, industries, portfolio

- Configure next-seo with base SEO config (siteName, openGraph defaults, twitterHandle)

- Set up JSON-LD schema components: Organization (sitewide), Service (service pages), Article (blog), BreadcrumbList (all pages), FAQPage (FAQ sections), LocalBusiness (contact + GEO pages)

- Configure HubSpot forms embed code in environment variables

- Set up Google Analytics 4 measurement ID in environment variables

- Set up Microsoft Clarity project ID in environment variables

- Create Sanity schemas for: Page, BlogPost, ServicePage, CaseStudy, TeamMember, Testimonial

- Configure Vercel project with production domain SolidityLabs.ai

- Submit sitemap.xml to Google Search Console on launch day

# Section 3 — Service Pages (Primary)

These are the commercial heart of the website. Each page targets a specific high-intent keyword and is built to convert visitors into leads. Service pages follow the two-layer model: PRIMARY services (AI, Blockchain, Automation, SaaS) receive full depth. SECONDARY services (Web, Mobile, Ecommerce) are credibility validators with minimal depth.

IMPORTANT: Primary services = Full hub + core pages + micro-service pages. Secondary services = Hub + 3–4 core pages only. No micro-service pages for secondary services. This is the focused strategy confirmed by the founder.

## Service Hub 1 — AI Development

Hub URL:

Primary keyword target: AI Development Services India

This is the single most important service hub on the website. AI agents, chatbots, and workflow automation are the highest-growth, highest-margin services. Build all pages in this hub at full depth.

### Core AI Service Pages (11 pages + hub = 12 total)

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | AI Development Services | /services/ai-development/ | Phase A |
| 1 | AI Agent Development | /services/ai-development/ai-agent-development/ | Phase A |
| 2 | AI Chatbot Development | /services/ai-development/ai-chatbot-development/ | Phase A |
| 3 | AI Workflow Automation | /services/ai-development/ai-workflow-automation/ | Phase A |
| 4 | ChatGPT Integration Services | /services/ai-development/chatgpt-integration/ | Phase A |
| 5 | AI Customer Support Bot | /services/ai-development/ai-customer-support-bot/ | Phase B |
| 6 | AI Voice Assistant Development | /services/ai-development/ai-voice-assistant-development/ | Phase B |
| 7 | AI Data Analysis Tools | /services/ai-development/ai-data-analysis-tools/ | Phase B |
| 8 | AI Recommendation System | /services/ai-development/ai-recommendation-systems/ | Phase B |
| 9 | Custom AI Software Development | /services/ai-development/custom-ai-software-development/ | Phase B |
| 10 | AI-Powered SaaS Development | /services/ai-development/ai-powered-saas-development/ | Phase B |
| 11 | AI Business Intelligence Dashboard | /services/ai-development/ai-business-intelligence-dashboard/ | Phase C |

### AI Micro-Service Pages (12 pages — Phase C)

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| ms-1 | WhatsApp AI Bot Development | /services/ai-development/whatsapp-ai-bot-development/ | Phase C |
| ms-2 | Telegram Bot Development | /services/ai-development/telegram-bot-development/ | Phase C |
| ms-3 | RAG AI System Development | /services/ai-development/rag-ai-system-development/ | Phase C |
| ms-4 | Claude API Integration Services | /services/ai-development/claude-api-integration/ | Phase C |
| ms-5 | OpenAI API Integration | /services/ai-development/openai-api-integration/ | Phase C |
| ms-6 | Google Gemini API Integration | /services/ai-development/gemini-api-integration/ | Phase C |
| ms-7 | AI Content Generation Tools | /services/ai-development/ai-content-generation-tools/ | Phase C |
| ms-8 | AI Document Processing Systems | /services/ai-development/ai-document-processing/ | Phase C |
| ms-9 | AI Lead Generation Tools | /services/ai-development/ai-lead-generation-tools/ | Phase C |
| ms-10 | AI Marketing Automation | /services/ai-development/ai-marketing-automation/ | Phase C |
| ms-11 | AI-Powered CRM Integration | /services/ai-development/ai-powered-crm-integration/ | Phase C |
| ms-12 | AI Email Automation Systems | /services/ai-development/ai-email-automation/ | Phase C |

## Service Hub 2 — Blockchain Development

Hub URL:

Primary keyword target: Blockchain Development Services

This is the brand-defining hub. The company name 'Solidity Labs' is named after the Solidity programming language used to write Ethereum smart contracts. This hub must demonstrate the deepest technical credibility on the website.

### Core Blockchain Service Pages (12 pages + hub = 13 total)

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Blockchain Development Services | /services/blockchain-development/ | Phase A |
| 1 | Smart Contract Development | /services/blockchain-development/smart-contract-development/ | Phase A |
| 2 | Crypto Token Creation Services | /services/blockchain-development/token-creation/ | Phase A |
| 3 | DeFi Platform Development | /services/blockchain-development/defi-platform-development/ | Phase A |
| 4 | Web3 Application Development | /services/blockchain-development/web3-application-development/ | Phase B |
| 5 | NFT Marketplace Development | /services/blockchain-development/nft-marketplace-development/ | Phase B |
| 6 | Crypto Wallet Development | /services/blockchain-development/crypto-wallet-development/ | Phase B |
| 7 | Crypto Exchange Development | /services/blockchain-development/crypto-exchange-development/ | Phase B |
| 8 | DAO Development Services | /services/blockchain-development/dao-development/ | Phase B |
| 9 | Smart Contract Audit | /services/blockchain-development/smart-contract-audit/ | Phase B |
| 10 | ICO / IDO Launch Services | /services/blockchain-development/ico-ido-launch-services/ | Phase C |
| 11 | RWA Tokenization Platform | /services/blockchain-development/rwa-tokenization-platform/ | Phase C |
| 12 | Blockchain Game Development | /services/blockchain-development/blockchain-game-development/ | Phase C |

### Blockchain Micro-Service Pages (15 pages — Phase C)

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| ms-13 | ERC20 Token Development | /services/blockchain-development/erc20-token-development/ | Phase C |
| ms-14 | BEP20 Token Development | /services/blockchain-development/bep20-token-development/ | Phase C |
| ms-15 | Solana Token Development | /services/blockchain-development/solana-token-development/ | Phase C |
| ms-16 | NFT Minting Development | /services/blockchain-development/nft-minting-development/ | Phase C |
| ms-17 | Staking Platform Development | /services/blockchain-development/staking-platform-development/ | Phase C |
| ms-18 | Yield Farming Development | /services/blockchain-development/yield-farming-development/ | Phase C |
| ms-19 | Liquidity Pool Development | /services/blockchain-development/liquidity-pool-development/ | Phase C |
| ms-20 | Tokenomics Design Services | /services/blockchain-development/tokenomics-design/ | Phase C |
| ms-21 | Crypto Presale Development | /services/blockchain-development/crypto-presale-development/ | Phase C |
| ms-22 | Blockchain Consulting Services | /services/blockchain-development/blockchain-consulting/ | Phase C |
| ms-23 | Crypto Payment Gateway Integration | /services/blockchain-development/crypto-payment-gateway/ | Phase C |
| ms-24 | DeFi Staking Contract Development | /services/blockchain-development/defi-staking-contract/ | Phase C |
| ms-25 | Web3 Wallet Integration | /services/blockchain-development/web3-wallet-integration/ | Phase C |
| ms-26 | Polygon Development Services | /services/blockchain-development/polygon-development/ | Phase C |
| ms-27 | DePIN Development Services | /services/blockchain-development/depin-development/ | Phase C |

## Service Hub 3 — Automation & No-Code Development

Hub URL:

Primary keyword target: Business Automation Services

This hub directly supports the AI positioning. n8n, Make.com, and Zapier automation builds are the highest-margin, fastest-closing services in the portfolio. No-code development reduces delivery risk significantly for the bootstrapped model.

### Automation Core Service Pages (8 pages + hub = 9 total)

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Automation Development Services | /services/automation-development/ | Phase A |
| 1 | n8n Workflow Automation | /services/automation-development/n8n-workflow-automation/ | Phase A |
| 2 | Make.com Automation Services | /services/automation-development/make-integromat-automation/ | Phase B |
| 3 | Zapier Automation Setup | /services/automation-development/zapier-automation-setup/ | Phase B |
| 4 | API Integration Services | /services/automation-development/api-integration-services/ | Phase B |
| 5 | Business Process Automation | /services/automation-development/business-process-automation/ | Phase B |
| 6 | CRM Automation Setup | /services/automation-development/crm-automation-setup/ | Phase C |
| 7 | Chrome Extension Development | /services/automation-development/chrome-extension-development/ | Phase C |
| 8 | Web Scraping Tool Development | /services/automation-development/web-scraping-tools/ | Phase C |

### No-Code / Low-Code Development Pages (5 pages + hub = 6 total)

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | No-Code / Low-Code Development | /services/no-code-development/ | Phase A |
| 1 | Bubble App Development | /services/no-code-development/bubble-app-development/ | Phase B |
| 2 | Webflow Development Services | /services/no-code-development/webflow-development/ | Phase B |
| 3 | FlutterFlow App Development | /services/no-code-development/flutterflow-development/ | Phase B |
| 4 | Retool Internal Tools Development | /services/no-code-development/retool-development/ | Phase C |
| 5 | AppSmith Development | /services/no-code-development/appsmith-development/ | Phase C |

## Service Hub 4 — SaaS Development

Hub URL:

Primary keyword target: SaaS Development Services

SaaS founders are premium buyers with real budgets. AI-Powered SaaS and Micro-SaaS are the two most important pages in this hub for 2026. Build both in Phase A.

### SaaS Core Service Pages (6 pages + hub = 7 total)

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | SaaS Development Services | /services/saas-development/ | Phase A |
| 1 | SaaS MVP Development | /services/saas-development/saas-mvp-development/ | Phase A |
| 2 | AI-Powered SaaS Development | /services/saas-development/ai-powered-saas-development/ | Phase A |
| 3 | SaaS Platform Development | /services/saas-development/saas-platform-development/ | Phase B |
| 4 | Micro-SaaS Development | /services/saas-development/micro-saas-development/ | Phase B |
| 5 | White-Label SaaS Development | /services/saas-development/white-label-saas-development/ | Phase B |
| 6 | SaaS API Development | /services/saas-development/saas-api-development/ | Phase C |

### SaaS Micro-Service Pages (10 pages — Phase C)

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| ms-28 | SaaS UI/UX Design Services | /services/saas-development/saas-ui-ux-design/ | Phase C |
| ms-29 | SaaS Backend Development | /services/saas-development/saas-backend-development/ | Phase C |
| ms-30 | SaaS Billing Integration | /services/saas-development/saas-billing-integration/ | Phase C |
| ms-31 | SaaS Dashboard Development | /services/saas-development/saas-dashboard-development/ | Phase C |
| ms-32 | SaaS Onboarding Flow Development | /services/saas-development/saas-onboarding-flow/ | Phase C |
| ms-33 | SaaS Analytics Integration | /services/saas-development/saas-analytics-integration/ | Phase C |
| ms-34 | SaaS Maintenance & Support | /services/saas-development/saas-maintenance-support/ | Phase C |
| ms-35 | SaaS Multi-Tenant Architecture | /services/saas-development/saas-multi-tenant-architecture/ | Phase C |
| ms-36 | SaaS Migration Services | /services/saas-development/saas-migration-services/ | Phase C |
| ms-37 | SaaS Security & Compliance | /services/saas-development/saas-security-compliance/ | Phase C |

## Secondary Service Hubs — Credibility Validators

IMPORTANT: These 4 hubs exist to validate credibility for outreach prospects, not to rank for competitive SEO keywords. Keep them professional, minimal, and on-brand. No micro-service pages.

### Service Hub 5 — Web Development (Minimal)

Hub URL:

Keep hub + 4 core pages only. No micro-service pages. These pages are credibility validators.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Web Development Services | /services/web-development/ | Phase B |
| 1 | WordPress Development Services | /services/web-development/wordpress-development/ | Phase B |
| 2 | Shopify Development Services | /services/web-development/shopify-development/ | Phase B |
| 3 | Landing Page Development | /services/web-development/landing-page-development/ | Phase B |
| 4 | Custom Web Application Development | /services/web-development/custom-web-application-development/ | Phase B |

### Service Hub 6 — Mobile App Development (Minimal)

Hub URL:

Keep hub + 3 core pages only. Flutter, Cross-Platform, and MVP are the only relevant pages for Solidity Labs positioning.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Mobile App Development Services | /services/mobile-app-development/ | Phase B |
| 1 | Flutter App Development | /services/mobile-app-development/flutter-app-development/ | Phase B |
| 2 | Cross-Platform App Development | /services/mobile-app-development/cross-platform-app-development/ | Phase B |
| 3 | Mobile App MVP Development | /services/mobile-app-development/app-mvp-development/ | Phase B |

### Service Hub 7 — Ecommerce Development (Minimal)

Hub URL:

Hub + 3 core pages + 3 micro-service pages for payment integrations. No broader ecommerce pages.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Ecommerce Development Services | /services/ecommerce-development/ | Phase B |
| 1 | Shopify Store Development | /services/ecommerce-development/shopify-store-development/ | Phase B |
| 2 | WooCommerce Store Development | /services/ecommerce-development/woocommerce-store-development/ | Phase B |
| 3 | Payment Gateway Integration | /services/ecommerce-development/payment-gateway-integration/ | Phase B |
| ms-38 | Stripe Payment Integration | /services/ecommerce-development/stripe-payment-integration/ | Phase C |
| ms-39 | Razorpay Integration Services | /services/ecommerce-development/razorpay-integration/ | Phase C |
| ms-40 | TikTok Shop Integration | /services/ecommerce-development/tiktok-shop-integration/ | Phase C |

### Service Hub 8 — Custom Software (Minimal)

Hub URL:

Hub + 3 focused pages only. No hospital/hotel/fleet management pages. These are off-brand.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Custom Software Development | /services/custom-software-development/ | Phase B |
| 1 | CRM Software Development | /services/custom-software-development/crm-software-development/ | Phase B |
| 2 | Booking System Development | /services/custom-software-development/booking-system-development/ | Phase C |
| 3 | Admin Panel Development | /services/custom-software-development/admin-panel-development/ | Phase C |

### Service Hub 9 — LMS & EdTech Platforms

Hub URL:

LMS and Healthcare App are the only Business Platforms pages worth building. MLM software has been removed per founder decision.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Business Platform Development | /services/business-platforms/ | Phase B |
| 1 | LMS Platform Development | /services/business-platforms/lms-development/ | Phase B |
| 2 | Healthcare App Development | /services/business-platforms/healthcare-app-development/ | Phase C |
| 3 | Online Marketplace Development | /services/business-platforms/marketplace-platform-development/ | Phase C |

### Service Hub 10 — UI/UX Design

Hub URL:

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | UI/UX Design Services | /services/ui-ux-design/ | Phase B |
| 1 | Website UI/UX Design | /services/ui-ux-design/website-ui-ux-design/ | Phase B |
| 2 | Mobile App UI/UX Design | /services/ui-ux-design/mobile-app-ui-ux-design/ | Phase B |
| 3 | SaaS Dashboard Design | /services/ui-ux-design/saas-dashboard-design/ | Phase C |
| 4 | Figma Design Services | /services/ui-ux-design/figma-design-services/ | Phase C |
| 5 | Pitch Deck Design Services | /services/ui-ux-design/pitch-deck-design/ | Phase C |

# Section 4 — Solutions Pages

Solutions pages answer 'what problem does it solve' rather than 'what service is it.' These are critical for non-technical buyers who search for outcomes, not services. They also rank for conversational search queries used in AI-powered search (Perplexity, ChatGPT, Google SGE).

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Technology Solutions | /solutions/ | Phase A |
| 1 | Build a Startup Product | /solutions/build-a-startup-product/ | Phase A |
| 2 | Launch a Crypto Project | /solutions/launch-a-crypto-project/ | Phase A |
| 3 | Automate Your Business Operations | /solutions/automate-your-business/ | Phase A |
| 4 | Replace Manual Work With AI | /solutions/replace-manual-work-with-ai/ | Phase A |
| 5 | Build an Online Store | /solutions/build-an-online-store/ | Phase B |
| 6 | Create a Mobile App | /solutions/create-a-mobile-app/ | Phase B |
| 7 | Modernise Your Business Technology | /solutions/modernise-your-business-technology/ | Phase B |
| 8 | White-Label Development Partner | /solutions/white-label-development-partner/ | Phase B |
| 9 | MVP to Full Product | /solutions/mvp-to-full-product/ | Phase C |
| 10 | Custom Software for Your Team | /solutions/custom-software-for-teams/ | Phase C |

# Section 5 — Industry Pages

Industry pages convert 2–3x better than generic service pages because they speak the buyer's industry language. A healthcare startup landing on /industries/healthcare/ immediately sees their specific problems, use cases, and case studies. Build the first 5 in Phase A/B — these are your highest-converting pages.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Industries We Serve | /industries/ | Phase B |
| 1 | Fintech & Cryptocurrency Technology | /industries/fintech/ | Phase A |
| 2 | Ecommerce & Retail Technology | /industries/ecommerce-retail/ | Phase A |
| 3 | Healthcare Technology Solutions | /industries/healthcare/ | Phase B |
| 4 | Real Estate Technology Solutions | /industries/real-estate/ | Phase B |
| 5 | EdTech & Education Platforms | /industries/education/ | Phase B |
| 6 | HR & Staffing Technology | /industries/hr-staffing/ | Phase B |
| 7 | Logistics & Supply Chain Tech | /industries/logistics-supply-chain/ | Phase B |
| 8 | Food & Restaurant Technology | /industries/food-restaurant/ | Phase C |
| 9 | Fitness & Wellness App Development | /industries/fitness-wellness/ | Phase C |
| 10 | Travel Technology Solutions | /industries/travel/ | Phase C |
| 11 | Legal Technology Solutions | /industries/legal/ | Phase C |
| 12 | Insurance Technology Solutions | /industries/insurance/ | Phase C |
| 13 | Media & Entertainment Technology | /industries/media-entertainment/ | Phase C |
| 14 | Crypto & Web3 Industry Solutions | /industries/cryptocurrency-web3/ | Phase B |
| 15 | Creator Economy Technology | /industries/creator-economy/ | Phase D |
| 16 | Manufacturing Software Solutions | /industries/manufacturing/ | Phase D |
| 17 | AgriTech Development Solutions | /industries/agriculture/ | Phase D |
| 18 | NGO & Non-profit Tech Solutions | /industries/ngo-nonprofit/ | Phase D |
| 19 | Hospitality Technology Solutions | /industries/hospitality/ | Phase D |
| 20 | Events & Ticketing Platform | /industries/events-ticketing/ | Phase D |

# Section 6 — Technology Pages

Technology pages rank for developer-intent searches ('hire React developer', 'Solidity smart contract company') and build technical credibility with sophisticated buyers. The Solidity technology page is the single most important page in this section — it is the page that proves the brand name is earned, not invented.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Technology Stack & Expertise | /technologies/ | Phase B |
| 1 | Solidity Smart Contract Development | /technologies/solidity/ | Phase A |
| 2 | React & Next.js Development | /technologies/react-nextjs/ | Phase B |
| 3 | Flutter Development Services | /technologies/flutter/ | Phase B |
| 4 | Python Development Services | /technologies/python/ | Phase B |
| 5 | Node.js Development Services | /technologies/node-js/ | Phase B |
| 6 | Ethereum Development Services | /technologies/ethereum/ | Phase B |
| 7 | BNB Chain Development | /technologies/binance-smart-chain/ | Phase B |
| 8 | Solana Development Services | /technologies/solana/ | Phase C |
| 9 | Polygon Development Services | /technologies/polygon/ | Phase C |
| 10 | WordPress Technology Expertise | /technologies/wordpress/ | Phase C |
| 11 | Shopify Development Expertise | /technologies/shopify/ | Phase C |
| 12 | OpenAI API Integration | /technologies/openai-api/ | Phase C |
| 13 | Firebase Development Services | /technologies/firebase/ | Phase C |
| 14 | AWS Cloud Development | /technologies/aws/ | Phase C |
| 15 | MongoDB Development Services | /technologies/mongodb/ | Phase C |
| 16 | Laravel Development Services | /technologies/laravel/ | Phase C |
| 17 | Supabase Development Services | /technologies/supabase/ | Phase C |
| 18 | React Native Development | /technologies/react-native/ | Phase C |
| 19 | LangChain AI Development | /technologies/langchain/ | Phase D |

# Section 7 — About Section

The About section is where trust is built or broken. Visitors who reach these pages are seriously considering Solidity Labs. The Founder Origin Story and How We Work pages are the two highest-priority pages in this section — they directly address the trust gap a new agency faces.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | About Solidity Labs | /about/ | Phase A |
| 1 | Our Story — Founder Origin | /about/our-story/ | Phase A |
| 2 | How We Work — 5-Step Process | /about/how-we-work/ | Phase A |
| 3 | Why Choose Solidity Labs | /about/why-choose-solidity-labs/ | Phase A |
| 4 | Our Team & Developer Network | /about/our-team/ | Phase B |
| 5 | Our Values | /about/our-values/ | Phase B |
| 6 | Careers & Developer Partners | /about/careers/ | Phase B |
| 7 | Awards & Recognition | /about/awards-recognition/ | Phase D |

### Content Guidance: /about/our-story/

This page must be authentic and personal. It is the founder's story in their own voice. It should cover: non-technical background, 13–14 past projects coordinated, why Solidity Labs was created in March 2026, what makes it different, and the genuine mission. Vulnerability and honesty build more trust than polished corporate copy.

### Content Guidance: /about/how-we-work/

Must explain the 5-step delivery process: (1) Discovery Call, (2) Requirement Gathering, (3) Proposal + Milestone Agreement, (4) Development with Weekly Updates, (5) QC + Delivery + Post-Launch Support. Emphasise milestone payments, Loom video walkthroughs, WhatsApp communication, and 50% advance protection.

# Section 8 — Portfolio & Case Studies

Portfolio and case studies are the most powerful conversion tools on the website. Before a client decides, they always ask: 'Have you done this before?' Start with existing freelance and coordination work from the past 13–14 projects. Even website and chatbot projects become case studies with the right structure.

IMPORTANT: Case study format for maximum SEO and conversion: (1) Client Challenge, (2) Our Solution — what was built + tech stack, (3) Key Features built, (4) Outcome / Result, (5) Client Testimonial quote, (6) CTA to start a similar project.

### Portfolio Hub Pages

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Our Work — Portfolio | /portfolio/ | Phase A |
| 1 | Blockchain & Web3 Portfolio | /portfolio/blockchain-projects/ | Phase B |
| 2 | AI Projects Portfolio | /portfolio/ai-projects/ | Phase B |
| 3 | Web Development Portfolio | /portfolio/web-development/ | Phase B |
| 4 | Mobile App Portfolio | /portfolio/mobile-apps/ | Phase B |
| 5 | SaaS Platforms Portfolio | /portfolio/saas-platforms/ | Phase C |

### Case Study Pages

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Case Studies | /case-studies/ | Phase B |
| CS-1 | AI Chatbot — Ecommerce Case Study | /case-studies/ai-chatbot-ecommerce/ | Phase B |
| CS-2 | DeFi Platform — Dubai Case Study | /case-studies/defi-platform-dubai/ | Phase C |
| CS-3 | Ecommerce Store Case Study | /case-studies/ecommerce-platform/ | Phase C |
| CS-4 | Mobile App Startup Case Study | /case-studies/mobile-app-startup/ | Phase C |
| CS-5 | SaaS MVP Case Study | /case-studies/saas-mvp-startup/ | Phase C |

# Section 9 — Resources Section

The Resources section generates leads through valuable free tools and creates additional SEO entry points. The Project Cost Calculator is the single highest-converting page on the entire website — it must be built in Phase A.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Resources | /resources/ | Phase B |
| 1 | Free Consultation Booking | /resources/free-consultation/ | Phase A |
| 2 | Project Cost Calculator (Interactive) | /resources/project-cost-calculator/ | Phase A |
| 3 | Frequently Asked Questions | /resources/faqs/ | Phase B |
| 4 | Technology Glossary (100+ terms) | /resources/tech-glossary/ | Phase C |
| 5 | Developer Guides | /resources/developer-guides/ | Phase C |
| 6 | Whitepapers & Reports | /resources/whitepapers/ | Phase D |
| 7 | HTML Sitemap | /sitemap-html/ | Phase B |

### Project Cost Calculator — Technical Requirements

This is the highest-priority interactive feature on the website. It must be built in Phase A.

- Step 1 — Select project type (dropdown: website, AI chatbot, mobile app, blockchain, SaaS, automation)

- Step 2 — Select complexity tier (Basic / Standard / Advanced)

- Step 3 — Select optional add-ons (UI design, maintenance, SEO setup, API integrations)

- Step 4 — System shows estimated budget range and timeline

- Step 5 — Email capture form: 'Send me the full breakdown' — captured to HubSpot

# Section 10 — Contact Pages

Multiple contact pages serve multiple buyer intentions. Each page is optimised for one specific conversion goal. The main /contact/ page and /contact/get-a-quote/ must be live on Day 1.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| HUB | Contact Solidity Labs | /contact/ | Phase A |
| 1 | Get a Project Quote | /contact/get-a-quote/ | Phase A |
| 2 | Book a Free Consultation | /contact/book-consultation/ | Phase A |
| 3 | Agency Partnership Enquiry | /contact/partnership/ | Phase B |
| 4 | Join as Developer Partner | /contact/hire-developer/ | Phase C |

### Project Requirement Form — Fields (on /contact/get-a-quote/)

- Project Name / Working Title

- Project Type (dropdown: Website / Mobile App / Ecommerce / SaaS / AI Chatbot / AI Agent / Blockchain / No-Code / Automation / Other)

- Describe your project in 5–10 lines

- Core features required (free text)

- Do you have design references? (URL field)

- Timeline — when do you need this live?

- Budget range (dropdown: Below $1,000 / $1,000–$5,000 / $5,000–$15,000 / $15,000–$50,000 / $50,000+ / Flexible)

- Your Name, Company Name, Country

- Best contact method (WhatsApp / Email / Call)

- WhatsApp number (optional but encouraged)

# Section 11 — Location / GEO Pages

Location pages rank for '[service] company in [city/country]' searches — extremely high-intent queries from buyers in specific markets. Even though Solidity Labs operates remotely, these pages legitimately target the markets where you actively seek clients.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| 1 | Blockchain Development Company India | /blockchain-development-company-india/ | Phase B |
| 2 | AI Development Company India | /ai-development-company-india/ | Phase B |
| 3 | Software Development Company India | /software-development-company-india/ | Phase B |
| 4 | Blockchain Development Company Dubai | /blockchain-development-company-dubai/ | Phase B |
| 5 | AI Development Company Dubai | /ai-development-company-dubai/ | Phase C |
| 6 | Web Development Company India | /web-development-company-india/ | Phase C |
| 7 | Mobile App Development Company India | /mobile-app-development-company-india/ | Phase C |
| 8 | Blockchain Development Company UK | /blockchain-development-company-uk/ | Phase C |
| 9 | Software Development Company USA | /software-development-company-usa/ | Phase C |
| 10 | AI Chatbot Development India | /ai-chatbot-development-india/ | Phase C |
| 11 | Smart Contract Development India | /smart-contract-development-india/ | Phase C |
| 12 | AI Development Company Singapore | /ai-development-company-singapore/ | Phase D |
| 13 | Software Development Company Australia | /software-development-company-australia/ | Phase D |

# Section 12 — Blog Architecture (800+ Articles)

The blog is Solidity Labs' long-term SEO engine. Each article is a permanent asset that generates organic traffic indefinitely. 800 articles across 10 categories means 800 potential ranking opportunities. Priority: AI and Blockchain categories first — these directly support premium service positioning.

NOTE: Content creation workflow: Use AI (Claude/ChatGPT) for first draft → human editing for original insight and brand voice → SEO optimisation (target keyword in H1, meta description, first 100 words) → publish via Sanity CMS. Minimum 1,200 words per article. Minimum 3 internal links per article.

| Category | URL | Y1 Target | Y2 Target | Priority |
| --- | --- | --- | --- | --- |
| AI & Machine Learning | /blog/ai-machine-learning/ | 150 articles | 200+ articles | Phase A |
| Blockchain & Web3 | /blog/blockchain/ | 150 articles | 200+ articles | Phase A |
| Web Development | /blog/web-development/ | 80 articles | 120+ articles | Phase B |
| SaaS & Startups | /blog/saas-startups/ | 70 articles | 100+ articles | Phase B |
| Automation & Tools | /blog/automation/ | 60 articles | 100+ articles | Phase B |
| Mobile Apps | /blog/mobile-apps/ | 60 articles | 80+ articles | Phase C |
| Ecommerce | /blog/ecommerce/ | 60 articles | 80+ articles | Phase C |
| UI/UX Design | /blog/ui-ux-design/ | 40 articles | 60+ articles | Phase C |
| Founder Journal | /blog/founder-journal/ | Ongoing | Ongoing | Phase A |
| Industry Insights | /blog/industry-insights/ | Ongoing | Ongoing | Phase B |

### Blog Publishing Roadmap

| Phase | Timeline | Articles Published | Weekly Cadence |
| --- | --- | --- | --- |
| Launch | Month 1 | 10–15 foundational articles | 2–3 per week |
| Growth | Month 2–6 | 100 articles total | 4–5 per week |
| Scale | Month 6–12 | 300 articles total | 6–8 per week |
| Authority | Year 2 | 600+ articles total | 10+ per week |
| Dominance | Year 3 | 800+ articles total | Maintain + refresh |

# Section 13 — Legal & Utility Pages

These 5 pages must be live on launch day. Privacy Policy and Terms of Service are legal requirements before any contact form is live. The custom 404 page is important for UX — never show a blank browser 404.

| # | Page Title | URL | Build Phase |
| --- | --- | --- | --- |
| 1 | Privacy Policy | /privacy-policy/ | Phase A |
| 2 | Terms of Service | /terms-of-service/ | Phase A |
| 3 | Cookie Policy | /cookie-policy/ | Phase A |
| 4 | Disclaimer | /disclaimer/ | Phase B |
| 5 | Custom 404 Page | /404 | Phase A |

Custom 404 page must include: search box, links to top 6 service pages, contact CTA, and a friendly message. Never show a blank browser default 404.

# Section 14 — Technical SEO Requirements

All of the following must be implemented from Day 1. Retrofitting technical SEO into an existing website is far harder and more expensive than building it correctly from the start.

## 14.1  Sitemap Configuration

- Install next-sitemap package: npm install next-sitemap

- Create 4 separate XML sitemaps: services-sitemap.xml, blog-sitemap.xml, industries-sitemap.xml, portfolio-sitemap.xml

- Create master sitemap index at /sitemap.xml linking all 4 sub-sitemaps

- Submit all sitemaps to Google Search Console on launch day

- Sitemaps must auto-update when new pages are published in Sanity CMS

## 14.2  Schema Markup (JSON-LD) — Required on Every Page Type

| Schema Type | Apply To | What It Does |
| --- | --- | --- |
| Organization | All pages (sitewide) | Company name, logo, contact info, social profiles |
| Service | All service pages | Explicitly identifies pages as service offerings to Google |
| Article | All blog posts | Enables rich snippets: author, date, image in search results |
| FAQPage | All FAQ sections | FAQ answers expand directly in Google results — major CTR boost |
| BreadcrumbList | All pages except homepage | Shows page hierarchy in search results — increases CTR |
| Review / Rating | Testimonials sections | Star ratings appear in Google results — large CTR impact |
| LocalBusiness | Contact + GEO pages | Strengthens geographic relevance signals for local searches |
| WebSite | Homepage only | Enables sitelinks search box directly in Google results |

## 14.3  Core Web Vitals Requirements

| Metric | Target | Why It Matters |
| --- | --- | --- |
| LCP (Largest Contentful Paint) | < 2.5 sec | Google's primary page speed ranking factor since 2021 |
| FID / INP (Interaction) | < 100ms | Measures interactivity — affects bounce rate and dwell time |
| CLS (Cumulative Layout Shift) | < 0.1 | Visual stability — affects user experience and trust |
| Mobile PageSpeed Score | 90+ | 50%+ of visitors will be on mobile devices |
| HTTPS | Required all pages | Security signal — Google penalises non-HTTPS |
| Image Format | WebP + lazy load | Reduces page weight — critical for LCP score |

## 14.4  Internal Linking Rules

Every page must follow these internal linking rules. Internal links pass PageRank between pages and tell Google which content is most important.

- Every service page must link to: Its hub page + 3 related service pages + 2 relevant blog articles + 1 case study if relevant

- Every blog article must link to: 2–3 service pages + 2–3 other blog articles + 1 case study if relevant + 1 industry page

- Every industry page must link to: All relevant service pages + 2 case studies + 2 blog articles

- Homepage must link to: All 9 hub pages + 3 featured services + 2 case studies + contact CTA

- Every micro-service page must link to: Parent hub + 2 core service pages + 1 blog article

# Section 15 — Complete Page Count Summary

| Section | Pages | Build Phase |
| --- | --- | --- |
| AI Development (Hub + 11 Core + 12 Micro) | 24 pages | Phase A/B/C |
| Blockchain Development (Hub + 12 Core + 15 Micro) | 28 pages | Phase A/B/C |
| Automation & No-Code (Hub + 8 + Hub + 5) | 15 pages | Phase A/B/C |
| SaaS Development (Hub + 6 Core + 10 Micro) | 17 pages | Phase A/B/C |
| Web Development (Hub + 4 Core — minimal) | 5 pages | Phase B |
| Mobile App Development (Hub + 3 Core — minimal) | 4 pages | Phase B |
| Ecommerce (Hub + 3 Core + 3 Micro — minimal) | 7 pages | Phase B/C |
| Custom Software (Hub + 3 Core — minimal) | 4 pages | Phase B/C |
| LMS & Business Platforms (Hub + 3) | 4 pages | Phase B/C |
| UI/UX Design (Hub + 5) | 6 pages | Phase B/C |
| Solutions Pages (Hub + 10) | 11 pages | Phase A/B/C |
| Industry Pages (Hub + 20) | 21 pages | Phase A/B/C/D |
| Technology Pages (Hub + 19) | 20 pages | Phase A/B/C/D |
| About Section (Hub + 7) | 8 pages | Phase A/B/D |
| Portfolio (Hub + 5 + Case Studies Hub + 5) | 12 pages | Phase A/B/C |
| Resources Section (Hub + 7) | 8 pages | Phase A/B/C/D |
| Contact Pages (Hub + 4) | 5 pages | Phase A/B/C |
| GEO / Location Pages | 13 pages | Phase B/C/D |
| Legal & Utility (incl. 404) | 5 pages | Phase A/B |
| Blog Articles (Year 1 target) | 300 articles | Phase A → D |
| Blog Articles (Year 2 target) | 800+ articles | Ongoing |

| TOTAL CORE PAGES (excl. blog) — by Month 6 | ~177 pages | 977+ with blog |
| --- | --- | --- |

# Section 16 — Final Developer Instructions

## 16.1  Phase A — Minimum Viable Website (Build First)

The following pages must be live in Week 1–2. These are the minimum required to generate leads and appear credible to prospects who Google 'Solidity Labs'.

- Homepage — /

- 9 Service Hub pages (placeholders acceptable initially — full content in Phase B)

- AI Development Hub — /services/ai-development/

- AI Agent Development — /services/ai-development/ai-agent-development/

- AI Chatbot Development — /services/ai-development/ai-chatbot-development/

- AI Workflow Automation — /services/ai-development/ai-workflow-automation/

- ChatGPT Integration — /services/ai-development/chatgpt-integration/

- Blockchain Hub — /services/blockchain-development/

- Smart Contract Development — /services/blockchain-development/smart-contract-development/

- Token Creation — /services/blockchain-development/token-creation/

- DeFi Platform — /services/blockchain-development/defi-platform-development/

- Automation Hub — /services/automation-development/

- n8n Workflow Automation — /services/automation-development/n8n-workflow-automation/

- No-Code Hub — /services/no-code-development/

- SaaS Hub — /services/saas-development/

- SaaS MVP — /services/saas-development/saas-mvp-development/

- AI-Powered SaaS — /services/saas-development/ai-powered-saas-development/

- Solutions Hub — /solutions/

- Build a Startup Product — /solutions/build-a-startup-product/

- Launch a Crypto Project — /solutions/launch-a-crypto-project/

- Automate Your Business — /solutions/automate-your-business/

- Replace Manual Work With AI — /solutions/replace-manual-work-with-ai/

- Fintech Industry Page — /industries/fintech/

- Ecommerce Industry Page — /industries/ecommerce-retail/

- Solidity Technology Page — /technologies/solidity/

- About Solidity Labs — /about/

- Our Story — /about/our-story/

- How We Work — /about/how-we-work/

- Why Choose Us — /about/why-choose-solidity-labs/

- Portfolio Hub — /portfolio/

- Free Consultation — /resources/free-consultation/

- Project Cost Calculator — /resources/project-cost-calculator/

- Contact — /contact/

- Get a Quote — /contact/get-a-quote/

- Book Consultation — /contact/book-consultation/

- Privacy Policy — /privacy-policy/

- Terms of Service — /terms-of-service/

- Cookie Policy — /cookie-policy/

- Custom 404 — /404

- 5 foundational blog articles (1 per primary service category)

## 16.2  Sanity CMS Schema Requirements

- Page schema: title, slug, metaTitle, metaDescription, ogImage, pageContent (rich text), relatedServices, relatedIndustries, faqItems (array)

- BlogPost schema: title, slug, category, author, publishDate, featuredImage, metaTitle, metaDescription, body (rich text), tags, relatedServices

- ServicePage schema: serviceName, slug, category (primary/secondary), startingPrice, timeline, techStack, keyFeatures, targetClients, metaTitle, metaDescription, faqs

- CaseStudy schema: projectTitle, slug, clientIndustry, services, challenge, solution, techStack, results, testimonial, images, metaTitle

- Testimonial schema: clientName, clientTitle, clientCompany, clientCountry, quote, projectType, rating, image

- TeamMember schema: name, role, bio, linkedin, photo

## 16.3  Environment Variables Required

- NEXT_PUBLIC_SANITY_PROJECT_ID — Sanity project ID

- NEXT_PUBLIC_SANITY_DATASET — production

- SANITY_API_TOKEN — server-side read token

- NEXT_PUBLIC_GA_MEASUREMENT_ID — Google Analytics 4

- NEXT_PUBLIC_CLARITY_PROJECT_ID — Microsoft Clarity

- HUBSPOT_PORTAL_ID — HubSpot portal ID

- HUBSPOT_FORM_ID — contact form ID

- NEXT_PUBLIC_WHATSAPP_NUMBER — WhatsApp business number for chat widget

## 16.4  Performance & Deployment Checklist (Before Go-Live)

- Run Lighthouse audit: score 90+ on Performance, Accessibility, Best Practices, SEO

- Verify trailing slash consistency on all 52 Phase A URLs

- Test all HubSpot form submissions end-to-end

- Verify GA4 tracking is firing on all pages

- Submit sitemap.xml to Google Search Console

- Test WhatsApp chat widget on mobile devices

- Verify JSON-LD schema on homepage, 3 service pages, and contact page using Google Rich Results Test

- Test custom 404 page by visiting /this-page-does-not-exist

- Verify all internal links are working (no 404s on Phase A pages)

- Test Project Cost Calculator end-to-end including HubSpot email capture

- Check all pages are indexed in robots.txt (no accidental noindex)

- Configure www to non-www redirect (or vice versa) consistently

End of Phase 2 — Complete Website Architecture

Solidity Labs · SolidityLabs.ai · Confidential · March 2026

Next: Phase 3 — Menu Structure & Mega Navigation Design